Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

June 9, 2011

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: June 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  I have no action items to present to the board this month.

1.	NORTH HARDIN HIGH SCHOOL - PHASE 5

South canopy metal roofing and ceiling tiles are presently being installed. The last of the concrete sidewalk work, site work and installation of elevator is expected to start shortly.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

Completion of Owner/Architect punch list and submission of closeout documents are in progress.  It is anticipated that a BG-4 will be forwarded to the board in the July board meeting.

3.	LINCOLN TRAIL ELEMENTARY SCHOOL - Kitchen Freezer Replacement

Completion of Owner/Architect punch list and submission of closeout documents are in progress.  It is anticipated that a BG-4 will be forwarded to the board in the July board meeting.

4.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Geo-thermal drilling and demolition of Phase One work is in progress.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream                                                                                                     C: 	  Gary Milby

David Wyatt