Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

September 8, 2011

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: September 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  I have no action items to present to the board this month.

1.	NORTH HARDIN HIGH SCHOOL - PHASE 5

This project is nearing completion.  Items remaining consist of landscaping work, renovations at old elevator location and completion of punch list.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

The BG-4 will be forwarded to the board when all punch list items are complete.

3.	LINCOLN TRAIL ELEMENTARY SCHOOL - Kitchen Freezer Replacement

The BG-4 will be forwarded to the board when a maintenance item is determined to be complete to architect/owner satisfaction.

4.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Phase Two work in is progress with the HVAC work being the highest priority. The first two classrooms to be renovated are presently being prepared for renovations.

- REPLACEMENT OF FREEZER/COOLER –WEST HARDIN MIDDLE SCHOOL –

All contract (contractor signed agreement, bonds and insurance) documents have been transmitted to Department of Education.  Shop drawings have been reviewed and approved. Anticipate; that the major portion of work will be performed during fall break.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream                                                                                                     C: 	  Gary Milby

David Wyatt