# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:	SEPTEMBER 15, 2011

SUBJECT:	APPROVAL OF CHANGE ORDERS 1.1 – 1.3 FOR VINE GROVE ELEMENTARY RENOVATION PROJECT

ISSUE:  The Board needs to approve change orders 1.1 – 1.3 for the Vine Grove Elementary School Project.

# FACTS:

A summary of change orders 1.1 – 1.3 are listed below and supporting documentation is attached.

| Item | Reason For Change | Amount |
| --- | --- | --- |
| 1.1 - Tooth new brick on rear facade of school. | The rear façade would be considerable improved with tooth brick joints at the window in-fills than panelized joints as shown on contract documents. | $1,162.00 |
| 1.2 - Additional masonry chase, pilasters, etc. in Phase 1 work at various locations. | To cover steel base plates at steel columns, to cover existing steel columns, etc. various additional work was authorized to provide for a more pleasing end product. | $2,347.00 |
| 1.3 - Change in aluminum and window finishes from kynar paint finish to clear anodized finish. | Owner representatives suggested the color change during color selections after bidding. The change resulted in a credit to the contract. | - $1,022.45 |

Total Costs		       $2,486.55

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 1.1-1.3 for Vine Grove Elementary School Renovaton project in the amount of $2,486.55.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE CHANGE ORDERs 1.1-1.3 for Vine Grove Elementary School Renovaton project in the amount of $2,486.55.