Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

October 11, 2011

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: October 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

1.	NORTH HARDIN HIGH SCHOOL - PHASE 5

Items remaining this project consist of planting new trees and completion of punch list.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

Items remaining this project consist of landscape completion, and completion of owner/architect punch list.

3.	LINCOLN TRAIL ELEMENTARY SCHOOL - Kitchen Freezer Replacement

This project is complete; a BG-4 is being forwarded to the board for their action during the monthly board meeting.

4.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Heating/Cooling is available for the classrooms being served from the new geo-thermal heating system. The first two classrooms are in the process of renovations. Attached are colored drawings of the Phase 2 classroom work from 2.1 to 2.12.  The Media Center Roof and new porcelain entry tile was installed in the new entry corridor.

- REPLACEMENT OF FREEZER/COOLER –WEST HARDIN MIDDLE SCHOOL –

The old freezer/cooler was removed prior to fall break; the new freezer/cooler was installed during fall break. A punch list meeting has been schedule for this date.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream                                                                                                     C: 	  Gary Milby

David Wyatt