Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

November 8, 2011

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: November 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

1.	NORTH HARDIN HIGH SCHOOL – PHASE 5

Items remaining this project consist of planting new trees and completion of punch list.

Tennis court replacement change to this project is proceeding with Tennis Technology providing the paving, nets, fencing, coatings and lighting.  The electrical and lighting portions of the change are to be provided by Gene Ray Electric using Musco poles and lights.  Both Tennis Technology and Gene Ray Electric are subcontractors to McNutt Construction. To date, the demolition of the courts is complete, the sidewalk work is approximately 85% complete, the major portions of the stone base has been put into place and is presently being compacted (rolled) and unsuitable soils has been (and will be) removed from the site.   At present, the weather is preventing progress with compaction, etc.  Asphalt paving will not begin until suitable soils compaction is achieved.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

Items remaining this project consist of completion of owner/architect punch list.

3.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Phase two work is in progress with the bulk of the work being performed in the mechanical mezzanine and two classrooms.

- REPLACEMENT OF FREEZER/COOLER –WEST HARDIN MIDDLE SCHOOL

Items remaining this project consist of completion of owner/architect punch list and receipt of closeout documents. Waiting for price for brick change on rear façade of school. Waiting on approval of change of panduit from electrical engineer and owner.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C: 	  Gary Milby

David Wyatt