Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

December 6, 2011

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: December 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

1.	NORTH HARDIN HIGH SCHOOL – PHASE 5

Items remaining this project consist of planting new trees and completion of punch list.

The two north tennis courts have been paved, the first coats sealer/paint have been applied and the fence has been installed around these courts.  The two south tennis courts and the completion of the tennis courts are to be addressed pending appropriate weather.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

Items remaining this project consist of completion of owner/architect punch list.

3.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Phase two work is in progress with the bulk of the work being performed on the Mechanical Mezzanine, Art Classroom and Classroom 112 . Waiting for price for brick change on rear façade of school. Waiting on approval of change of Panduit from electrical engineer and owner.

- REPLACEMENT OF FREEZER/COOLER –WEST HARDIN MIDDLE SCHOOL

This project is complete.  I recommend that a BG-4 be approved for this project.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C: 	  Gary Milby

David Wyatt