Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

January 10, 2012

Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE: January 2012

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

1.	NORTH HARDIN HIGH SCHOOL – PHASE 5

The two north tennis courts are nearing completion. The two south tennis courts are to be addressed pending appropriate weather.

2.	JOHN HARDIN HIGH SCHOOL - Baseball/Softball Restroom/Concession Facility

Items remaining this project consist of review of suitable growth of grass in the spring, associate landscaping work (removing rock) and completion of closeout documents.

3.	RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Phase Two 2.1 phase; the Art Classroom and First Grade Classroom 112 are occupied.

Phase Two 2.2 phase; Music Room, Title One Area and Third Grade Classroom 227 are nearing completion.

Additionally mezzanine HVAC work has progressed during the last month.

This phase is behind original projected schedule; however there is a feeling by contractor/architect that the classrooms now can progress at a faster pace. If the original goal of turning over two classrooms ever two weeks is met then the major portion of the classroom work will be completed (approximately) by May 18.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C: 	  Gary Milby

David Wyatt