Peck Flannery Gream Warren Inc.

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

September 14, 2006

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report of projects which our firm is presently providing Architecture/Engineering services.

There are two action items to be submitted for board approval this month.   These action items are; to obtain board approval of drawings and specifications for two projects.

1. CREEKSIDE ELEMENTARY SCHOOL:

The following is a brief description of the status of the two remaining open contracts on this project:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of; completion of grading, completion of seeding (and grass growth), reworking of top coat of asphalt with related striping and completion of certain punch list items.

Both punch list and maintenance items remain un-complete under this contract.

Building Bid Package “B” (McNutt Construction):

BG-4 will be forwarded for board approval in December board meeting.

2.  RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package ”A” (Whittenberg Construction:  This project is progressing smoothly.  Charlie Jones will give a construction status report in the September 21st board meeting.

Kitchen Equipment Bid Package “B”:  Drawings and specifications are complete and are ready to be forwarded to Department of Educations for their review.

Board Action Item:   I would like to obtain board approval of the plans and specifications to                                    bid project pending Department of Education approval.

3.  JOHN HARDIN HIGH SCHOOL ORCHESTRA LIFT:

No change from last month…

This project is complete with the exception of submission of close-out documents from the contractor.  I will submit a BG-4 form when appropriate documents are received from the contractor.

4. FACILITIES SURVEY:

Our portion of the survey is basically complete.

5.  RING ROAD ELEMENTARY SCHOOL:

No change from last month …

6.  NORTH HARDIN HIGH SCHOOL RE-ROOF OF WEIGHT TRAINING FACILITY:

Gary Milby is submitting a BG-1 on this project to Board of Education and Department of Education approval.  We have completed plans and specifications ready for bidding.

Board Action Item:   I would like to obtain board approval of the plans and specifications to bid project pending Department of Education approval of BG-1.

If you should have any questions or should you need additional information please call.

Sincerely,

# Larry Gream

c:  	Gary Milby

David Wyatt