THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION MEMBERS

FROM:	Nannette Johnston

# DATE:	September 21, 2006

SUBJECT:	Approval of a Change Order for Meadow View Elementary School Roof Replacement.

ISSUE

Add additional wood fiber board to support the new roof installation.

FACTS

During the removal/installation of the Roof at Meadow View Elementary School, it was discovered that the existing roof insulation, which was to remain in place, was too “soft” to support the specified roof.  Adding a layer of wood fiber board (WFB) will support the weight of a new roof.   The Change Order for Cost of repairs is $15,060.

RECOMMENDATION

Approve change order for $15,060 for repairs on the Meadow View School roofing project.

RECOMMENDED MOTION

I move that the Hardin County Board of Education approve change order for $15,060 for repairs on the Meadow View roofing project.