# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		JUNE 21, 2012

SUBJECT:	APPROVAL OF CHANGE ORDER #1 NORTH HARDIN HIGH SCHOOL, PHASE 6 RENOVATION.

ISSUE:   The Board needs to approve change order #1for North Hardin High School Renovation (Phase 6).

# FACTS

|  | Item | Reason For Change | Amount |
| --- | --- | --- | --- |
| 1.1 | Relocate existing electrical conduits in the area of the new band room. Change forwarded from contractor list credits for deletion of soffit in band room. Please note - new soffit will be required once new dimensions are known. New soffits will be smaller in size than soffits provided in contract documents. | During construction upon removal of existing ceilings, etc. it was determined that existing electrical conduit would have to be relocated to accommodate new band room ceiling heights. | $13,416.00 |
| TOTAL ADD | $13,416.00 |

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE THE CHANGE ORDER #1for North hardin high school (phase 6) renovation in the amount of $13,416 total cost.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE THE CHANGE ORDER #1for North hardin high school (phase 6) renovation in the amount of $13,416 total cost.