# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		AUGUST 16, 2012

SUBJECT:	APPROVAL OF CHANGE ORDERS 2.1 – 2.4 NORTH HARDIN HIGH SCHOOL, PHASE 6 RENOVATION.

ISSUE:   The Board needs to approve change orders 2.1-2.4 for North Hardin High School Renovation (Phase 6).

# FACTS

|  | Item | Reason For Change | Amount |
| --- | --- | --- | --- |
| 2.1 | Remove existing HVAC to accommodate new Band Room and to move existing condensate drain out of large practice room. | During construction upon removal of existing ceilings it was determined that HVAV equipment and piping would need to be relocated to accommodate new Band Room ceiling heights. | $2,494.00 |
| 2.2 | Drywall soffits on the east and west sides of the Band Room required additional work. | New soffits at the east and west side of Band Room required additional work to cover existing electrical and HVAC ductwork and piping. | $1,464.04 |
| 2.3 | Relocate existing roof drain in Band room. | An existing roof drain leader required relocation to an adjacent storage room to accommodate Band Room plan. | $3,896.88 |
| 2.4 | Revision in existing gas lines. | Existing gas lines required removal at one location and upsizing in another location to accommodate new construction. | $1,128.75 |
| TOTAL ADD | $6,738.59 |

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE THE CHANGE ORDERs 2.1 – 2.4 for North hardin high school (phase 6) renovation in the amount of $6,738.59total cost.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE THE CHANGE ORDERs 2.1 – 2.4 for North hardin high school (phase 6) renovation in the amount of $6,738.59total cost.