# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

# DATE:	May 16, 2013

SUBJECT:	approve BG4 for the radcliff elementary renovation project phase 1

ISSUE

The Board needs to approve a BG-4 for the Radcliff Elementary Phase 1 Renovation Project.  The original total construction cost of phase 1 with Direct Purchase Orders was $4,916,600.  After change orders, the total cost was $5,260,768.

# FACTS

The work and punch list have been completed on the Renovation Phase 1 project at Radcliff Elementary.  The BG4 certifies the completion of the project and to officially close it out with the Department of Education.

RECOMMENDATION

I RECOMMEND THAT THE HARDIN COUNTY BOARD OF EDUCATION APPROVE the bg4 for the radcliff elementary Renovation phase 1 project.

RECOMMENDED MOTION

I MOVE THAT THE HARDIN COUNTY BOARD OF EDUCATION APPROVE the bg4 for the Radcliff Elementary Renovation phase 1 project.