# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

# DATE:	May 16, 2013

SUBJECT:	approve BG4 for the central hardin high school HVAC Replacement project phase 3

ISSUE

The Board needs to approve a BG-4 for Central Hardin High School HVAC Replacement Project Phase 3.

# FACTS

The work and punch list have been completed on the HVAC Replacement Phase 3 project at Central Hardin High School.  The BG4 certifies the completion of the project and to officially close it out with the Department of Education.  Total change orders resulted in the construction cost being reduced from $2,550,000 to $2,539,393.

RECOMMENDATION

I RECOMMEND THAT THE HARDIN COUNTY BOARD OF EDUCATION APPROVE the bg4 for the Central hardin high school HVAC Replacement phase 3 project.

RECOMMENDED MOTION

I MOVE THAT THE HARDIN COUNTY BOARD OF EDUCATION APPROVE the bg4 for the central hardin high school HVAC replacement phase 3 project.