# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		SEPTEMBER 19, 2013

SUBJECT:	APPROVAL OF CHANGE ORDER 1 FOR EARLY COLLEGE CAREER CENTER PROJECT

ISSUE:

The Board needs to approve change orders .1 – 1.3 for the Early College Career Center Project.

# FACTS:

The Kentucky Department of Education requires that the Local Board of Education approve Change Orders on projects prior to their approval.  A summary of change orders 1.1 – 1.3 is listed below and supporting documentation is attached.

| Item # | Description | Reason | Amount |
| --- | --- | --- | --- |
| 1.1 | Revise sanitary sewer and retention basin. | The city of Elizabethtown required a change in the designed retention basin after the project was bid. | $19,033.00 |
| 1.1 | Change in all storefront finish on all aluminum frames and doors. | This change will result in a credit to the project in the amount of $5,500. The change is from a Kynar finish to a clear anodized aluminum finish. | ($5,500.00) |
| 1.1 | Provide 1 inch deep dimensional letters for project signage, in lieu of 2 inch deep letters and add (9) 12High by 1 inch deep dimensional letters. | The project name was changed from Hardin County Early College Career Center to Hardin County Schools Early College and Career Center for a deduct to the project of $2,545.00. | ($2,545.00) |

|  |  | TOTAL | $10,988.00 |
| --- | --- | --- | --- |

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 1.1 – 1.3 for the early college and career center project in the amount of $10,988.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE CHANGE ORDERs 1.1 – 1.3 for the early college and career center project in the amount of $10,988.