# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		FEBRUARY 20, 2014

SUBJECT:	APPROVAL OF CHANGE ORDER 1 FOR BLUEGRASS MIDDLE SCHOOL COOLER AND FREEZER REPLACEMENT PROJECT

ISSUE:

The Board needs to approve change order 1.1 – 1.2 for the Bluegrass Middle Cooler and Freezer Replacement Project.

# FACTS:

The Kentucky Department of Education requires that the Local Board of Education approve Change Orders on projects prior to their approval.  The overall project was broken down into two separate bids to allow a separation of trades to bid accordingly.  A summary of change order 1.1 – 1.2 are listed below and supporting documentation is attached.

| Item # | Description | Reason | Amount |
| --- | --- | --- | --- |
| 1.1 | Unit door was reduced in size and masonry revisions were changed per contract document. This will result in a credit to the project. | Door and masonry revisions represent a savings to the owner. | ($2,800) |
| 1.2 | Electrical revisions were needed to the project as a result of service load to the area. This will result in an add to the project. | There was additional need for service to a new hot water heater in the area. | $700 |

|  |  | TOTAL | ($2,100) |
| --- | --- | --- | --- |

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 1.1-1.2 for bluegrass middle School cooler and freezer Renovaton project in the amount of $2,100 total credit.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE CHANGE ORDERs 1.1-1.2 for bluegrass middle School cooler and freezer Renovaton project in the amount of $2,100 total credit.