# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		FEBRUARY 20, 2014

SUBJECT:	APPROVAL OF CHANGE ORDERS 9.1-9.6 FOR VINE GROVE ELEMENTARY RENOVATION PROJECT

ISSUE:

The Board needs to approve change orders 9.1-9.6 for the Vine Grove Elementary School Project.

# FACTS:

The Kentucky Department of Education requires that the Local Board of Education approve Change Orders on projects prior to their approval.  A summary of change orders 9.1-9.6 are listed below and supporting documentation is attached.

| Item # | Description | Reason | Amount |
| --- | --- | --- | --- |
| 9.1 | Additional curb cuts at truncated domes at the main entry proposal. | Allows for a smoother transition for pedestrian traffic to enter and exit the walkway at the front entrance. | $766.00 |
| 9.2 | Revise ADA Handicap Entry | Architect had wrong design. Costs will be recovered from architect. | $9,646.00 |
| 9.3 | Snow guards at bus canopy | These were omitted from contact bid documents and are needed for canopy roof. | $4,097.00 |
| 9.4 | Delete smart board in library | The district purchased this outside the contract. | ($3,299.00) |
| 9.5 | Delete removal of west side gym gutter | The gym gutter in this location did not need to be replaced. | ($1,075.00) |
| 9.6 | Provide a 2 year extended warranty starting August 15, 2013 to resolve the paint issues in the hallway. Provide a credit for the future purchase of materials as needed by owner. | This change will help to resolve paint issues over the next several years where paint needs to be touched up. | ($2,500.00) |

|  |  | TOTAL | $7,635.00 |
| --- | --- | --- | --- |

(See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 9.1-9.6 for Vine Grove Elementary School Renovaton project in the amount of $7,635.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE CHANGE ORDERs 9.1-9.6 for Vine Grove Elementary School Renovaton project in the amount of $7,635.