Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

July 10, 2007

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report of projects which our firm is presently providing Architecture/Engineering services.

Action items to be submitted to the board for consideration this month include:

- Two change order items on Rineyville Elementary School (Building Package).

- Approval of July 12th bids for the Orchestra Shell for the Hardin County Schools Performing Arts Center. Bids to be submitted for board approval @ August 3 board meeting.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of; completion of grading and seeding (and grass growth).  Phillips Brothers will be completing work during summer months.

2.   RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):   Charlie Jones will give a construction status report in the July 17th board meeting.

Board Action Items:

The following change order items are presented to the board for consideration.

2.1 Add 364 lineal feet of curtain around new project lateral lines.

Add of                                                                                        $9,068

Reason for Change

Scottye Wheeling of the Lincoln Trail District Health Department required the curtain drain per February 26, 2007 letter attached.

  - Recovery of utility supplier’s allowance.

Credit of                                                                            ($15,000)

Reason for Change

Allowance No. 2 included the sum of $15,000 for estimated charges by Kentucky Utilities, Alltel and Comcast to provide electrical, telephone and cable TV service.   There were no charges from the above utility suppliers; this change allows for recovery of the allowance amount under the contract.

Kitchen Equipment Bid Package “B”:   C & T Design & Equipment Company kitchen equipment is being installed and  will be coordinated with Whittenberg Construction portions of Phase One work on this project.  Charlie Jones will give a status report in the July 17th board meeting.

Division 17- Bid Package “C”:   Marine Electric work under this contract is in progress.  Charlie Jones will give a construction status report in the July 17th board meeting.

3.    NEW ELEMENTARY SCHOOL- RING ROAD:

Site grading and concrete footing work is in progress by Morel Construction Company on this project.  Charlie Jones will give a construction status report in the July 17th board meeting.

4.     NORTH HARDIN HIGH SCHOOL RE- ROOF OF WEIGHT TRAINING FACILITY:

The fiberglass asphalt shingle roof has been installed. Gutters and downspouts are to be installed shortly.

5.      NORTH HARDIN HIGH SCHOOL RENOVATIONS:

Demolition and reconstructive work is in progress by McNutt Construction Company on this project.  Charlie Jones will give a construction report in the July 17th board meeting.

6.      HARDIN COUNTY SCHOOLS PERFORMING ARTS CENTER-ORCHESTRA SHELL:

Bids are to be received on this project on July 12.  Bids will be submitted to the board for review in their August 3 scheduled meeting.

- CENTRAL OFFICE ANNEX ;

We are presently working on design and construction documents on this project.

If you should have any questions or should you need additional information please give me a call.

Sincerely,

Larry Gream

c:  	Gary Milby

David Wyatt