Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

September 11, 2007

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report of projects which our firm is presently providing Architecture/Engineering services.

Action items to be submitted to the board for consideration this month include:

- Three change order items on Rineyville Elementary School (Building Package).

- Three change order item on North Hardin High School Renovation 2007 Project.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of verification of stand of grass growth pending cooler growing weather.

2.   RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):   Charlie Jones will give a construction status report in the September 20th board meeting.

Board Action Items:

The following change order items are presented to the board for consideration.

|  | Item | Reason for Change | Amount of Change |
| --- | --- | --- | --- |
| 2.1 | Additional Vinyl Composition Tile Pattern Work. | Additional patterning in the Main Student Corridors and Cafeteria was requested by school personnel above amount shown on contract documents. | $932.00 |
| 2.2 | Revision in flooring materials at stair landings from rubber to vinyl composition tile. | Contractor advised that specified materials would be delivered at later date; architect asked for proposal to change materials. Requested proposal resulted in a credit acceptable to architect and owner construction representatives. | ($1,389.00) |
| 2.3 | Add one urinal each in Boys 157 and Boys 230 | School principal requested additional toilet fixtures at these locations. | $1,957.00 |
|  |  | Add of | $1,500.00 |

Kitchen Equipment Bid Package “B”:   C & T Design & Equipment Company kitchen equipment has been installed. Work under this contract has been completed with the exception of punch list and close out items. Charlie Jones will give a status report in the September 20th board meeting.

Division 17- Bid Package “C”:   Marine Electric work under this contract is in progress.  Charlie Jones will give a construction status report in the September 20th board meeting.

3.    NEW ELEMENTARY SCHOOL- RING ROAD:

Masonry walls, concrete slabs, site and building utility work and site grading work is in progress by Morel Construction Company.  Charlie Jones will give a construction status report in the September 20th board meeting.

4.      NORTH HARDIN HIGH SCHOOL RENOVATIONS:

Construction work continues on this project; McNutt Construction reports an estimated project completion schedule of end of September.  Charlie Jones will give a construction report in the September 20th board meeting.

Board Action Items:

The following change order items are presented to the board for consideration.

|  | Item | Reason for Change | Amount of Change |
| --- | --- | --- | --- |
| 4.1 | Provide fire rating and add door closer at door openings 127 and 128. | During review of door and hardware shop drawings architect observed that doors 127 and128 required fire rating. This change was request to make the doors fire code compliant. | $984.00 |
| 4.2 | Reroute existing roof drain. | During the demolition phase of the project. An existing roof drain leader was discovered at a location that required relocation. | $2,563.00 |
| 4.3 | Turn three existing electrical panels from main student corridor orientation to orientation of panels facing administration work area. | It was determined by architect and owner construction representatives that three existing electrical panels would be more aesthetically pleasing and more functional if they were rotated 180 degrees. The electrical sub-contractor was directed to perform this work at time and material rates based on an estimate of cost. | $5,709.00 |
|  |  | Add of | $8,272.00 |

6.      HARDIN COUNTY SCHOOLS PERFORMING ARTS CENTER-ORCHESTRA SHELL:

Owner/contractor agreements, bonds and insurance documents are being processed.  StageRight Corporation is in the process of forwarding shop drawings.

- CENTRAL OFFICE ANNEX ;

Construction documents are in progress.

If you should have any questions or should you need additional information please give me a call.

Sincerely,

Larry Gream

c:  	Gary Milby

David Wyatt