Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

November 6, 2007

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report of projects which our firm is presently providing Architecture/Engineering services.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of verification of stand of grass growth.

- RINEYVILLE ELEMENTARY SCHOOL:

Building- Bid Package “A”:  Whittenberg Construction is proceeding with phase two portions of the project. Charlie Jones will give a construction status report in the November 15th board meeting.

Kitchen Equipment Bid Package “B”:   C & T Design & Equipment Company kitchen equipment has been installed. Work under this contract has been completed with the exception of punch list and close out items.  A punch this area will be performed shortly.

Division 17- Bid Package “C”:   Marine Electric work under this contract is ongoing and concurrent with Whittenberg Construction’s progress.  Charlie Jones will give a construction status report in the November 15th board meeting.

3.    HEARTLAND ELEMENTARY SCHOOL- RING ROAD:

Masonry walls, concrete slabs, site and building utility work and site grading work is in progress by Morel Construction Company.  Charlie Jones will give a construction status report in the November 15th board meeting.

- NORTH HARDIN HIGH SCHOOL RENOVATIONS:

Phase one (2007 Renovations) construction is complete with the exception of minor items and completion of punch list.  The school is using the facilities.   Charlie Jones will give a status report in the November 15th board meeting.

It is my understanding that a BG-1 for Phase two and three portions of the project will be presented to the Hardin County School Board in their November 15th meeting for their consideration.

- HARDIN COUNTY SCHOOLS PERFORMING ARTS CENTER-ORCHESTRA SHELL:

Installation of shell has been schedule for the week of January 7 to January 11th.

6.     CENTRAL OFFICE ANNEX :

Construction documents are in progress.

If you should have any questions or should you need additional information please give me a call.

Sincerely,

Larry Gream

c:  	Gary Milby

David Wyatt