Hardin County Board of Education

October 30, 2007 - 5:30PM

Special Board Meeting

65 W. A. Jenkins Road

Elizabethtown, KY  42701

1. Call to Order

Chairman Byron Nelson called the meeting to order.

Board members present were Jo Emary, Byron Nelson, Charlie Wise and Kay Sharon.

2. Discussion regarding the plans for the new middle school

Myra Vaughn and Kenny Stanfield from Sherman, Carter, Barnhart conducted a presentation of the master site plan for the property and a schematic design for the new middle school near Hwy. 313.  The Board discussed the floor plans and approve at the November 15 regular board meeting.

3. Approval of the auditors report 2006-2007 Audit Report

Brian Woosley, from the audit firm Stiles, Carter, and Associates explained the 2006-07 Audit Report.

Order #9697 - Primary Motion Passed:  Approval of the 2006-2007 Audit Report	 passed with a motion by Ms. Kay Sharon and a second by Ms. Jo Emary.

Ms. Jo Emary              Yes

Mr. Byron Nelson          Yes

Ms. Kay Sharon            Yes

Mr. Scott Tubbs           Absent

Mr. Charlie Wise          Yes

4. Information and discussion regarding Bonding and Facilities

Chris Bowling and Chip Southerland, Fiscal Agents for the district discussed current construction bonding capacity along with future funding possibilities.  Gary Milby conducted a review of the current district facility plan and discussed priority needs.

5. Discussion of renovations projects and phases at North Hardin High School

Larry Gream conducted a presentation of the possible areas and items to be renovated at North Hardin High School.  The Board discussed and will approve at the November 15 regular board meeting.

6. Heartland Elementary School Update

Larry Gream discussed the progress of Heartland Elementary School.  He shared with the Board the timeline sent to us from Morel Construction.  Larry Gream also shared the concern from Ken Morel for a delay in project completion.

7. Executive Session as outlined in KRS 61.810

Order #9698 - Primary Motion Passed:  Approval to go into executive session to discussion possible litigation passed with a motion by Ms. Jo Emary and a second by Mr. Charlie Wise.

Ms. Jo Emary              Yes

Mr. Byron Nelson          Yes

Ms. Kay Sharon            Yes

Mr. Scott Tubbs           Absent

Mr. Charlie Wise          Yes

8. Adjourn

Order #9699 - Primary Motion Passed:  There being no further business, approval to adjourn the meeting passed with a motion by Mr. Byron Nelson and a second by Ms. Kay Sharon.

Ms. Jo Emary              Yes

Mr. Byron Nelson          Yes

Ms. Kay Sharon            Yes

Mr. Scott Tubbs           Absent

Mr. Charlie Wise          Yes

_____________________________________

Chairperson

_____________________________________

Superintendent