# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		MAY 21, 2015

SUBJECT:	APPROVAL OF CHANGE ORDERS 1.1-1.3 NORTH HARDIN HIGH SCHOOL (PHASE 7) PROJECT.

ISSUE:   The Board needs to approve change orders 1.1-1.3 for the North Hardin High School Renovation (Phase 7).

# FACTS

The following is a listing of Change Orders for North Hardin Phase 7:

| # | Item | Reason For Change | Amount |
| --- | --- | --- | --- |
| 1.1 | Credit for partial footings remaining in place under stadium | Partial footings under the existing stadium can remain in place under the new stadium which will save money on demo cost. | Credit of $2,259.00 |
| 1.2 | Change height of new band tower. | School requested band tower to be higher from 24 feet to 30 feet. | Add of $13,455.00 |
| 1.3 | Add of 13 days to the project due to weather delays. | There has been an abnormal amount of cold weather and snow during the month of February. |  |
|  |  | TOTAL | $11,196.00 |

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE THE CHANGE ORDERs 1.1 – 1.3 for North hardin high school (phase 7) renovation in the amount of $11,196.00 total cost.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE THE CHANGE ORDERs 1.1 – 1.3 for North hardin high school (phase 7) renovation in the amount of $11,196.00 total cost.