THIS IS A DECISION PAPER

TO:		Hardin County Board Of Education Members

FROM:	Nannette Johnston, Superintendent

DATE:	August 20, 2015

SUBJECT:	Approval of revised bg1, bg4, bg5 and capital funds request for Vine grove elementary school renovation phase 2.

ISSUE

The Board needs to approve a revised BG1, BG4, BG5 and Capital Funds Reguest for Vine Grove Elementary School Phase 2.

FACTS

The Vine Grove Elementary School Renovation Phase 2 project is now complete.  The prior BG1 was based on the base bid and all alternates by Philip Brothers for a (Total of $1,265,000). However, the Board did not want to approve Alternate 1 (Gym Floor).  This part of the renovation would be done at a later time by our Buildings and Grounds staff.

| Bidder | Base Bid | Alt 1 – Gym Flooring | Alt 2 – Corridor accent tile and paint | Alt 3 – Brick staining | Alt 4 – Additional lighting | Base Bid + All Alternates |
| --- | --- | --- | --- | --- | --- | --- |
| Philip Brothers | *$1,190,000 | $43,000 | $4,000 | $13,000 | $15,000 | $1,265,000 |

The revised BG1 of (attached) reflects $43,000 for Alternate 1 being deducted from the project for a total revised construction cost of $1,222,000.  The residual of the project $112,345.13 and $43,000 from prior BG1 will be put in the North Park and New Highland Security Vestibule project through a Capital Funds Request.  The Board will need to approve the attached BG4 and BG5 to officially close the project out.

RECOMMENDATION

I recommend the Hardin County Board of Education approve the revised bg1 for the base construction bid plus alternates 2,3,and 4 for the vine grove elementary school renovation phase 2 project by phillip Brothers at $1,222,000 and the BG4, bg5 and capital fund request to move funds to BG15-255 project.

RECOMMENDED MOTION

I move the Hardin County Board of Education approve the revised bg1 for the base construction bid plus alternates 2,3,and 4 for the vine grove elementary school renovation phase 2 project by phillip Brothers at $1,222,000 and the BG4, bg5 and capital fund request to move residual funds to BG15-255 project