06-16-05

Project Status – All Phases

# West Hardin Middle School Renovation

# Phase 1 thru Phase 4A

- The school has occupied all areas of the building.

- All issues have been resolved and the final pay application was approved last month.  Final check to contractor is to be held until KDE has approved all final paperwork..

- Original date for substantial completion of all phases was October 15th, 2004.

- Board to approve BG-4.

Project Status – All Phases

# East Hardin Middle School Renovation

Phase 1 thru Phase 6

- The school has now occupied all phases of the project.

- The connector corridor complete. Outside grade work is complete.

- Completion of punch list items underway.  Contractor has complete about 75% of all punchlist items.

  - Contractor is to complete all punch list items by July 1st, 2005.

- Original date for substantial completion of all phases was October 15th, 2004.  Revised date for substantial completion was December 20th, 2004.