# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		Nannette Johnston, Superintendent

DATE:		NOVEMBER 19TH, 2015

SUBJECT:	APPROVAL OF CHANGE ORDER # 4 NORTH HARDIN HIGH SCHOOL (PHASE 7) PROJECT.

ISSUE:   The Board needs to approve change order # 4 for the North Hardin High School Renovation (Phase 7).

# FACTS

###### Itemization of Change Order #4

$ Add/Deduct

1.	Per Contractor’s RFCO#31, the cost to provide venting of the

existing gas regulator, as required by LG&E inspector.

Add of $1,084.00 (0 days)	$1,084.00

2.	Per response to RFI#42 and Contractor’s RFCO#32, the cost to

provide run-outs to accommodate revised height of spiral duct in

the Wellness Center.

Add of $2,540.00 (0 days)	$2,540.00

3.	Per Architect’s Proposal Request #9 and Contractor’s RFCO#35,

the cost to provide electroluminescent exit sign in the fieldhouse.

Add of $534.00 (0 days)	$534.00

4.	Per ASI#6(Rev) and Contractor’s RFCO#38(R1), cost to provide

plumbing rough-in to convert Office #143 to a training room.

Add of $3,164.00 (0 days)	$3,164.00

5.	Per Architect’s Proposal Request #7 and Contractor’s RFCO#39,

cost to provide sealant at Area A mechanical closets.

Add of $604.00 (0 days)	$604.00

6.	Per Contractor’s RFCO#40, cost to repair track and to reinstall

subgrade and asphalt paving.

Add of $6,996.00 (0 days)	$6,996.00

7.	Per Contractor’s RFCO#41, cost to raise mechanical units over

Band Room.

Add of $8,656.00 (0 days)	$8,656.00

Total add to the contract:          $23,578.00

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE THE CHANGE ORDER #4 for North hardin high school (phase 7) renovation in the amount of $23,578 total cost.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE THE CHANGE ORDER # 4 for North hardin high school (phase 7) renovation in the amount of $23,578 total cost.