Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

February 13, 2008

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

I have two items for the Hardin County School Board’s consideration/approval in their February 21st meeting as follows:

>   Approval of Division 17 bid package for Heartland Elementary School for bidding.

>   Approval of Design Development documents on North Hardin High School                                               for Phase 2 (2008) and Phase 3 (2009) portions of the work.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of verification of stand of grass growth.

- RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):  Whittenberg is progressing toward completion of Phase Two.  Charlie Jones will present construction progress during the February 21st Board meeting.

Bid Package “C”, Division 17 (Marine Electric):   Marine Electric’s work under this contract is ongoing and concurrent with Whittenberg Construction’s progress.

3.    HEARTLAND ELEMENTARY SCHOOL:

Charlie Jones will present construction progress by Morel Construction Company during the February 21st Board meeting.  I and Thomas Waldron of WBW Engineering plan to request of the Hardin County School Board; approval to bid Division 17 bid package in the February 21st board meeting.

- NORTH HARDIN HIGH SCHOOL PHASE ONE RENOVATIONS (2007):

McNutt Construction is in the process of completing punch list and maintenance items.

- NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009):

Design development and construction document work is in progress on Phase Two (2008) and Phase Three (2009).  I plan to present design development plans to the Hardin County School Board in the February 21st board meeting.

6.     HARDIN COUNTY SCHOOLS PERFORMING ARTS CENTER-ORCHESTRA         SHELL:

Installation of orchestra shell is complete.  Remaining work on this project consist of StageRight completing a few punch list items and forwarding of close out documents.

7.    CENTRAL OFFICE ANNEX:

PFGW and our consultants are looking at options to modify plans and specifications and/or scope of project to accommodate available funds.

Please give me a call if you have questions regarding any of the projects.

Sincerely,

Larry Gream

C:  	Gary Milby

David Wyatt