07-11-05

Project Status – All Phases

# East Hardin Middle School Renovation

Phase 1 thru Phase 6

- Completion of punch list items underway.

  - Contractor is to complete all punch list items by July 19th, 2005.

- Original date for substantial completion of all phases was October 15th, 2004.  Revised date for substantial completion was December 20th, 2004.