DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #22 for the renovation of Nelson County Vocational School

DATE:		June 17, 2008

ISSUE:	To provide a more pleasing finish to the front corner of the Vocational 			School and to tie in more appropriately with existing brick, the brick in 			question was replaced.  PCM Construction will provide all labor and 			materials for a cost of $600.00.

RECOMMENDATION: Approval of Change Order #22 for the Vocational School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #22 for the renovation of the Vocational School.