DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #25 for renovation of Nelson County High School

DATE:		 June 17, 2008

ISSUE:	The following issues are involved with Change Order #25: revision of 			several doors, provide a concrete base for track field house lockers, 			relocate existing HVAC diffusers that conflict with new light pattern, 			revise foundation to eliminate conflict with existing underground piping.  			BCD, Inc. will provide materials and labor for all issues involved with 			Change Order #25 for a cost of $7938.05.

RECOMMENDATION: Approval of Change Order #25 for renovation of Nelson County High School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #25 for the renovation of Nelson County High School.