# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		teresa morgan, Superintendent

DATE:		December 15th, 2016

SUBJECT:	APPROVAL OF CHANGE ORDERS 6-8 FOR THE JTA HVAC PROJECT.

ISSUE:

These are change order debits totaling $ 328,155 needed to repair the wooden trusses holding up the roof.  Repairs on the truss system started mid July and continued through the month of October. This was a found condition after workers began renovation on the project.

# FACTS:

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs #6-8 for the JTA hvac project totaling $ 328,155.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE CHANGE ORDERs # 6-8 for the JTA hvac project in the amount of $ 328,155.