DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #33 for facilities renovation at Nelson County 				High School and the Vocational School.

DATE:		July 15, 2008

ISSUE:	Electrical revisions at the athletic fields, Nelson County High School, and 			Vocational School have resulted in a credit of $10,997.00 from J George 			Electric.  The deducts include: elimination of new wiring for auditorium 			house lights ($1757), revised electrical supply to auditorium dimming 			system ($2150), elimination of cages and posts on athletic fields light 			posts ($8000).  This change order also includes the following adds: 			electrical revisions required due to HVAC changes at the Vocational 			School ($313), light fixture changes due to ceiling conditions in AG shop 			area ($597).

RECOMMENDATION: Approval of Change Order #33 for the renovations at the Nelson County High School and the Vocational School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #33 for the renovations at Nelson County High School and the Vocational School.