DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice, Superintendent

SUBJECT:	Change Order # 28 for renovation of the Vocational School

DATE:		July 15, 2008

ISSUE:	Revision of the HVAC system required one of the units to be moved 			closer to the roof edge.  Therefore, as stipulated by code, a guard rail must 			be installed.  TWF, Inc will provide all material and labor for guard rail 			for a cost of $6000.00.

When all HVAC revisions are completed several credits will also be 			realized.  The final change in cost will be an additional $280.00.

RECOMMENDATION: Approval of Change Order #28 for the renovation of the Vocational School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #28 for the renovation of the Vocational School.