Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

July 9, 2008

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

I have one action item for the Hardin County School Board’s consideration/approval in their July 17th meeting as follows:

> One change order item on North Hardin High School renovations Phase 2 and 3.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of verification of stand of grass growth.  Site is being monitored by David Wyatt and me.  To-date suitable stand of grass in front of school does not exist.

- RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):  Whittenberg is progressing toward completion of Phase Two.  Charlie Jones will present construction progress during the July 17th Board meeting.

Bid Package “C”, Division 17 (Marine Electric):   Marine Electric’s work under this contract is ongoing and concurrent with Whittenberg Construction’s progress.

3.    HEARTLAND ELEMENTARY SCHOOL:

Building Bid Package “A” (Morel Construction Company):   Morel is progressing toward project completion.  Charlie Jones will present construction progress during the July 17th Board meeting.

Bid Package “B”, Division 17:  (Marine Electric): ):   Marine Electric’s work under this contract is ongoing and concurrent with Morel Construction’s progress.

- NORTH HARDIN HIGH SCHOOL PHASE ONE RENOVATIONS (2007):

McNutt Construction is in the process of resolving flooring maintenance issues on this project.

- NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009):

McNutt Construction is progressing with demolition and replacement of prioritized areas in Phase 2 work. Charlie Jones will present construction progress during the July 17th Board meeting.

Board Action Items:

The following change order items are presented to the board for consideration.

  - Provide additional cabling for the cable television system.

Add of $12,135.00

Reason For Change:  It was determined after removal of existing ceilings that the cabling for the cable television system required upgrade.

7.    CENTRAL OFFICE ANNEX:

We are presently completing contract construction documents to renovate a portion of a building (under option to buy by the Board) on Corporate Drive in Elizabethtown to accommodate HCEC-TV and the Technology Department space needs.  This project is scheduled to bid on August 7th.

8.    TORNADO DAMAGES TO CENTRAL HARDIN HIGH SCHOOL AND BUILDINGS AND GROUDS FACILITIES:

We are providing Architectural services for:

  - Replacement of the Main Student Entry @Central Hardin High School.

  - Ninth Grade Center and Gymnasium Roof Replacements @ Central Hardin High School.  Swift Roofing is presently in progress of roofing the 9th Grade center with the Gymnasium Roof to follow.

  - Replacement of Walls, Windows and Roof of Football Practice Press Box @ Central Hardin High School.

  - Replacement of Buildings and Grounds Facility.  This facility will also house the Print Shop as well.

Please give me a call if you have questions regarding any of the projects.

Sincerely,

Larry Gream

C:  	 Gary Milby

David Wyatt