THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION MEMBERS

FROM:	NANNETTE JOHNSTON, SUPERINTENDENT

# DATE:	August 21, 2008

SUBJECT:	Approval of a Change Order under $10,000.

FACTS:

The Board has requested that all change orders under $10,000 be listed on the consent agenda for their approval.  This procedure change will take less time at Board meetings but also allows the Board the option to pull items they may wish to discuss for further clarification.

The following change order items are presented to the board for consideration:

|  | Site | Item | Reason for Change | Amount of Change |
| --- | --- | --- | --- | --- |
| 1 | Rineyville | Add steps at south walk. | The south walk required steps to make the walk more suitable. | $2,543.00 |
| 2 | Rineyville | Revise drywall walls to masonry in room 163. | The principal requested a change in wall materials for this space due to the use of space. | $856.00 |
| 3 | Rineyville | Add 15 door signs. | Additional signs were added to project upon final review by principal and architect. | $611.00 |
| 4 | Rineyville | Additional floor preparation on existing floors. | Upon removal of existing floor covering and examination of original concrete floors, it was determined that additional floor preparation would be desirable prior to installation of new flooring materials. | $2,850.00 |

TOTAL CHANGES  $6,860.00

|  | Site | Item | Reason for Change | Amount of Change |
| --- | --- | --- | --- | --- |
| 1.1 | Heartland | Revise 75 foot of sidewalk leading to cafeteria entrances c107 and c108 from 7’ to 10’ wide and from 4” to 6” deep. | This change will allow for vehicle traffic on this portion of sidewalk. | $1,926.00 |
| 1.2 | Heartland | Add colored detectable warning tiles and turned down curb at sidewalk leading to cafeteria entrance. | To meet code requirements after use of sidewalk was upgraded for vehicle use. | $719.00 |
| 1.3 | Heartland | Provide additional concrete at walk along Evergreen Trail. | Allows for walk area to have more space in curved sections. | $1,552.00 |
| 1.4 | Heartland | Revise 312’ of sidewalk at east side of project from 10’ to 5’ wide. | Less sidewalk area was needed in this section of walkway. | ($7,490.00) |
| 1.5 | Heartland | Add two steps at walk near loading dock. | Allows for additional access to walkway. | $230.00 |
| 1.6 | Heartland | Add 6’ x 3’ connecting walk adjacent to student drop off drive. | Allows for additional access to parking lot and building. | $334.00 |

TOTAL CHANGES  (Credit of $2,729.00)

# RECOMMENDATION

Approve change orders recommended by Associate Superintendent of Finance.

RECOMMENDED MOTION

I recommend that the Hardin County Board of Education approve change orders Rineyville Elementary School (1-4) and Heartland Elementary School (1.1 - 1.6).