Wednesday, July 5, 2017

Hardin County Schools

Attn:  John Stith

65 W.A. Jenkins Road

Elizabethtown, KY. 42701

Re:  July Board Agenda Items

Mr. Stith:

The following are the items Engineering Design Group, Inc has for the July Board meeting.

Wilson Road Access Drive – Bus Garage BG#16-037

Construction update: (Contractor - McNutt Construction Company)

Project closeout is pending establishment of grass in all disturbed areas.  Contractor has already re-seeded the required areas and has performed additional grading to achieve positive drainage patterns.  We are waiting for the grass to get established.  Once the grass is established project close out documents will be prepared and presented to the Board.

Sidewalk Improvements – Central Hardin High School –

Construction update: (Contractor – Phillips Brothers Construction, LLC.)

Construction is underway, Demolition is complete, Most of the new concrete sidewalks have been installed.  Brick pavers and benches are to be installed beginning July 10th.  Lights, finish grading, and asphalt pavement repairs are to be installed beginning July 17th.   Project is going well and is on schedule.

If you have any questions or need anything else please feel free to contact me.

Respectfully Submitted,

Engineering Design Group, Inc.

Michael P. Billings, PE, PLS