M E M O R A N D U M

TO:		Randy Poe, Superintendent

Ed Massey, Chairperson

Board Members

DATE:	August 2, 2017

RE:	Change Order #4 – Ballyshannon Middle School

BG#15-279

One change was made to the contract for this project.

Proposal #8 – This change order is for reworking the entrance drive at the gas line since Duke Energy made adjustments to the elevations after the contractor had already left.  Included in this cost is undercutting and creating an acceptable subgrade for an approximately 70’ section of the main entry road, installing limestone base, and final grading.  ADD - $11,629

Total change order amount – Add - $11,629

I recommend the board accept CO#4, as presented.

Mike Poiry

Assistant Superintendent