DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #44 for the renovation/addition of Nelson County High 			School

DATE:		October 21, 2008

ISSUE:	As-built drawings for the existing high school were not accurate.  After 			construction began, the HVAC in the multipurpose room was revised to 			accommodate existing piping system.  Walker Mechanical Contractors can 		provide all labor and materials for the needed change for a cost of 				$1624.00.

RECOMMENDATION: Approval of Change Order #44 at the addition of the multi purpose room for Nelson County High School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #44 at the addition of the multi purpose room for Nelson County High School.