DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #49 for the renovation/addition at Nelson County High 			School and the Vocational School.

DATE:		November 18, 2008

ISSUE:	It was found that welding booth lights must be revised in order to 				accommodate use, it was also found that electrical layout in high school 			science rooms needed to be changed in order align with new cabinets.  			Finally, electrical circuits embedded in concrete floor were cut when 			plumbing work was completed.  J George Electric will provide all labor 			and materials for a cost of $6,754.86.

RECOMMENDATION: Approval of Change Order #49 for the renovation/addition at Nelson County High School and the Vocational School.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #49 for the renovation/addition at Nelson County High School and Vocational School.