DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Executive Director of Support Services/DPP

CC:		Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #59 for renovation of Nelson County High School and 			Vocational School.

DATE:		December 16, 2008

ISSUE:	Various electrical issues, both credits and additions, have occurred at the 			high school and vocational school.  A total of $833.00 worth of credits 			resulted with reduced labor costs.   All materials and labor were provided 			by J George Electric for the following; relocation of light fixtures at the 			vocational, revision of canopy lights at the high school and vocational, 			installation of a 120V to roof unit at the high school, and providing power 			to hot water heater at the high school for a cost of $3734.00.   After credits 		are deducted a final cost of $2901.00 remains.

RECOMMENDATIONS: Approval of Change Order # 59 for the high school and vocational school.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #59 for the high school and vocational school.