PROGRESS REPORT

HARDIN COUNTY SCHOOLS

JHHS ATHLETIC FACILITIES

NEW LINCOLN TRAIL ELEMENTARY SCHOOL

NEW EAST MIDDLE SCHOOL

Project No:		2016133, 201752, 201752.01

Date:			June 21, 2018

Time:			6:00 PM

Location: 		Hardin County Board of Education

JHHS ATHLETIC IMPROVEMENTS (BG# 17-111)

Punch list items are down to one item, which is related to the condition of the grounds.  The contractor is working to prepare the backup material for the final project closeout documentation.  The goal is to have a final tabulation of all costs (resulting in a credit) at the July Board Meeting.

No Action Items are included on tonight’s agenda.

NEW LINCOLN TRAIL ELEMENTARY SCHOOL (BG# 18-098)

NEW EAST MIDDLE SCHOOL (BG# 18-267)

JRA and the members of the HCS focus group(s) for each building have been meeting regularly every two weeks for the last several months to begin programming and design for each of the buildings.  Significant progress has been made and our goal is to present a complete Schematic Design package to the Board at the July Board Meeting.  Materials to be presented to the Board should include floor plans, site plans, building elevations, and building renderings for each project.