Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

April 7, 2009

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

I have no action items for the Hardin County School Board’s consideration/approval this month.

1.    CREEKSIDE ELEMENTARY SCHOOL:

Site Work Bid Package “A” (Phillips Brothers Construction):     Work not presently complete under this contract consists of verification of stand of grass growth.

* An agenda item since December 2005

- RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):   Remaining work consists of completion of punch list.  The bulk of the remaining work consists of site work that will be performed in early spring.

3.    HEARTLAND ELEMENTARY SCHOOL:

Building Bid Package “A” (Morel Construction Company) :  Remaining work on this project consists of completion of site punch list items. (verification of grass growth, erosion control and drainage issues) to be addressed as weather conditions permit.

- NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009):

McNutt Construction:  Work is progressing on phase two portions of the project. Charlie Jones will present construction progress during the April 16th Board meeting.

5.    CENTRAL OFFICE ANNEX (Renovation of B & W Metals Building):

BCD Inc: Work remaining consists of completion of punch list items and close out documents.

6.    TORNADO DAMAGES TO CENTRAL HARDIN HIGH SCHOOL

Main Student Entry (McNutt Construction):  McNutt Construction work is near completion.  The school will be completing the landscaping work.

7.    TORNADO DAMAGES TO CENTRAL HARDIN HIGH SCHOOL

Print Shop and Buildings & Grounds Maintenance Work Area (McNutt Construction):

McNutt Construction has installed the red steel frame and beginning to start metal roofing and siding work.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

c: 	 Gary Milby

David Wyatt