Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

May 13, 2009

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

I have no action items for the Hardin County School Board’s consideration/approval this month.

- RINEYVILLE ELEMENTARY SCHOOL:

Building Bid Package “A” (Whittenberg Construction):   Remaining work on this project consists of completion of site punch list items. (Verification of grass growth, erosion control and drainage issues)

2.    HEARTLAND ELEMENTARY SCHOOL:

Building Bid Package “A” (Morel Construction Company) :  Remaining work on this project consists of completion of site punch list items. (Verification of grass growth, erosion control and drainage issues)

3.	NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009):

(McNutt Construction) :  Work is progressing on phase two and three portions of the project. Charlie Jones will present construction progress during the May 21st Board meeting.

4.    CENTRAL OFFICE ANNEX (Renovation of B & W Metals Building):

BCD Inc: Work remaining consists of completion of site punch list items (grass growth and asphalt trench repairs).

5.    TORNADO DAMAGES TO CENTRAL HARDIN HIGH SCHOOL

Main Student Entry (McNutt Construction):  Remaining work under McNutt Construction consist of completion of punch list items.  The school will be completing the landscaping work in front of entry area.

6.    TORNADO DAMAGES TO BUILDINGS AND GROUNDS BUILDING

Print Shop and Buildings & Grounds Maintenance Work Area (McNutt Construction):

Construction work this project is in progress with construction completion date scheduled for June 1.

- 2009- ROOFING PROJECTS

Parkway Elementary School (partial reroof), North Hardin High School (partial reroof) and Mulberry-Helm Education Center (reroof).

Plans and specifications on these projects is nearing completion with receipt of bids scheduled for Friday, May 29.

- BUS GARAGE AND RECORDS/STORAGE BUILDING

Plans and specifications on these projects is nearing completion.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

c: 	 Gary Milby

David Wyatt