M E M O R A N D U M

TO:		Randy Poe, Superintendent

Board Chairperson

Board Members

FROM:	Mike Poiry, Assistant Superintendent

DATE:	September 12, 2019

RE:	Approval to Closeout Project - BG-5

Central Office Roof and Roof Screens

BG#19-142

## The Central Office Roof and Roof Screens project will be completed at a later date.  The bids came in much higher than anticipated and recommended the project be rebid at a later date.  This project will be included with the 2020 reroof project (BG #19-318)

## I recommend the board approve the BG-5 for this project, as submitted.