DECISION PAPER

TO: 	        MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:        John Ray Ball, Maintenance Supervisor

CC.	Dr. Janice Lantz, Superintendent

SUBJECT:	Change Order #14 Foster Heights renovation.

Date:	August 18, 2009

ISSUE:	Install new sanitary line in the existing Muir Wing. The design drawings indicated an existing sanitary line. After excavating the floor, it was discovered no sanitary line was ever installed during the 1950’s construction. The Lusk Group submitted a proposal of  $6,150.00 to install a new sanitary line in the Muir Wing for the new Heat Pumps.

RECOMMENDTION:   Approval of Change Order # 14 for Foster Heights

renovation/addition.

RECOMMENED MOTION:   I move that the Nelson County Board of Education approve Change Order # 14 for the Foster Heights renovation/addition .