M E M O R A N D U M

TO:		Randy Poe, Superintendent

Matt McIntire, Chairperson

Board Members

FROM:	Mike Poiry, Assistant Superintendent

DATE:	May 14, 2020

RE:	Change Order #3 – Steeplechase Elementary Bid
Package #1-Grading, BG #19-078

This Change Order is for general conditions associated
  with the time extension of Phase 1 which was required
  due to abnormally warm and wet conditions coupled
  with the request of the Geotechnical Engineer to investigate
  site-specific test examples of the lime stabilization.  While
  this is an extra to the contract, the results of the lime
  stabilization were a total savings to the project as a whole
  not requiring additional lime materials.

I recommend the board accept Change Order #3, as presented.