# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		teresa morgan, Superintendent

DATE:		February 14th, 2020

SUBJECT:	APPROVAL OF CHANGE ORDERS 11, 12, AND 13 FOR THE LINCOLN TRAIL CONSTRUCTION PROJECT

ISSUE:

Revised Change order 11 is a debit of $ 11,833.21 for an additional 50 grit grind on the polished concrete floors.  Cost per square foot is .25 cents.  Change order 12 is a debit being requested by the masonry sub to provide a better installation of the water proof flashing at the brick/panel transition point. CM has confirmed that the insulation sub will not charge for multiple mobilizations. Change order 13 is a debit of $ 1,578.49.  It is for the installation of back flow drain to prevent water from backing up into the building.

# FACTS:

CO 11

CO 12

CO 13

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 11, 12 and 13 for the lincoln trail Construction project.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE CHANGE ORDERs 11, 12 and 13 and for the lincoln trail Construction project.