# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		teresa morgan, Superintendent

DATE:		May 14th, 2020

SUBJECT:	APPROVAL OF CHANGE ORDER 12 FOR THE EAST MIDDLE CONSTRUCTION PROJECT

ISSUE:

Change Order 12 is a debit of $ 3,570.75.  This change order is being requested by the masonry sub to provide a better installation of the water proof flashing at the brick panel transition point.  CM has confirmed that the insulation sub will not charge for multiple mobilizations.

# FACTS:

CO 12

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDER 12 for the east middle Construction project.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE revised CHANGE ORDER 12 for the east middle Construction project.