# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		teresa morgan, Superintendent

DATE:		May 14th, 2020

SUBJECT:	APPROVAL OF CHANGE ORDER 13, 14, and 15 FOR THE EAST MIDDLE CONSTRUCTION PROJECT

ISSUE:

Change Order 13 is a credit of $ 10,000.  This change order is needed to move the finishing dirt cost from one sub to another.  Change order 14 is a debit of $ 10,000.  It completes moving the finishing dirt from one sub to the other.  Change Order 15 is a debit of $ 2,462.15.  In planning we originally decided not to put hot water in the science room sinks and due to recent events, decided to add that back.

# FACTS:

CO 13

CO 14

CO 15

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDER 13, 14, and 15 for the east middle Construction project.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE revised CHANGE ORDER 13, 14, and 15 for the east middle Construction project.