Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

October 2, 2009

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.

I have no action items to present this month.

- RINEYVILLE ELEMENTARY SCHOOL: WHITTENBERG CONSTRUCTION

Building Bid Package “A”:   Remaining work on this project consists of completion of site punch list and year end maintenance items. (Verification of grass growth, erosion control and drainage issues.

2.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on this project consists of completion of site punch list and year end items. (Verification of grass growth, erosion control and drainage issues).

3.	NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009) - MCNUTT CONSTRUCTION:

Work is progressing on phase three portions of the project.  Charlie Jones will present construction progress during the October 15th Board meeting.

4.    BUILDINGS AND GROUNDS BUILDING- MCNUTT CONSTRUCTION

Print Shop and Buildings & Grounds Maintenance Work Area:  Mark McNutt reports that installation of exterior metal soffits and fascia will commence October 8 and be complete on October 14.

- 2009- ROOFING PROJECTS-  SWIFT ROOFING

Attached is an October 2 letter from Swift Roofing giving a status report of Parkway Elementary, Mulberry-Helm and North Hardin roofing projects.

- BUS GARAGE -  JENKINS-ESSEX CONSTRUCTION

Present schedule is for the bus garage service bay personnel to move in the new facility on October 12th.

- RECORDS/STORAGE BUILDING -  KLEINHOLTER  CONSTRUCTION

Kleinholter Construction is working on owner/architect punch list.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

c: 	 Gary Milby

David Wyatt