THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION MEMBERS

FROM:	Richard Hughes

# DATE:	November 17, 2005

SUBJECT:	Approval of a change order for Brown Street Roof/Guttering Replacement.

ISSUE

During the demolition of the existing Brown Street Roof it was determined that the existing fascia was rotten/deteriorated and would no longer hold the existing gutter and would need to be replaced.

FACTS

The Brown Street roofing project was completed during fall break. On discovery of the deteriorated wood, Tremco was directed to repair the fascia while the replacing the roof. The cost of the repairs is $4484.08 (See detail below). Including the cost in the BG-1 project requires approval of a change order by the Board and KDE. Contingency on the project is $5620.

The Department of Education will review this form at the Facilities Management Division and the School District Finance Division.

RECOMMENDATION

Approve change order #1 for $4484.08 for fascia repairs on the Brown Street roofing project.

RECOMMENDED MOTION

I move that the Hardin County Board of Education approve change order #1 for $4484.08 for fascia repairs on the Brown Street roofing project.

| Remove and Install 247’ gutter for wood fascia Replacement and Replacement of deteriorated Wood blocking and fascia Remove metal gutter | LF | $ 3.44 | 247 | $ 850.67 |
| --- | --- | --- | --- | --- |
| Remove metal downspouts | LF | $ 2.94 | 40 | $ 117.60 |
| Labor rate for roofer | DAY | $ 630.00 | 3 | $1,890.00 |
| Demolition of standard 2” x 6” tongue and groove decking | SF | $ 0.93 | 233 | $ 217.74 |
| Nailer, treated wood, 2” x 6” | LF | $ 2.48 | 151 | $ 374.18 |
| Joist, fir, 2” x 10” | LF | $ 5.07 | 195 | $ 989.50 |
|  |  | KY AEPA fee | 1% | $ 44.40 |
|  |  |  | Sub total Item #1 | $4,484.08 |