M E M O R A N D U M

TO:		Matthew Turner, Superintendent

Matt McIntire, Chairperson

Board Members

FROM:	Mike Poiry, Assistant Superintendent

DATE:	November 12, 2020

RE:	Change Order #1 – Paving 2020, BG #20-261

This Change Order is a credit to the Owner.  During construction it was
discovered that the playground area at Stephens Elementary held up fine
over the winter months and the sealcoat and striping could be held off for
the time being.  DEDUCT $7,700.

There were some additional areas of Conner High School parking lot
which had significantly deteriorated from the time of putting the 
documents together and the summer work.  It was determined that we
would take this opportunity to include some mill and fill blacktop areas
areas and fill drop repairs to help extend the life of the existing pavement.

This will also be good for subgrade for any future overlays. ADD $24,900.

This Change Order applies to Good Elementary.  It was determined
that one of the electrical boxes needed to be raised to provide the 
optimum drainage.  ADD $970.

Via addendum, a handicap ramp was placed behind the Board office
and in front of Ockerman Middle School in order to access the
bleachers.  It was determined that it would be appropriate to install
a small section of black vinyl coated chain link fence for practical
safety.  This is not required by code, but was installed to avoid anyone
falling down the grass slope.  ADD $1,440.

The total cost of this change order is $19,610.

I recommend the board accept Change Order #1, as presented.